EMS INTEGRATION — DEVELOPER SOLUTIONING GUIDE

USFF × EMS/SPID Consolidation

What to know, and what to go obtain, before solutioning. High-level by design — see the Roadmap/Backlog for full detail on any item.

## 1. New Flows Being Captured

- GTS front door: GTS? → Type of Expense (5 tiles) → per-type routing. Non-GTS users see today's USFF wizard, unchanged.

- 5 expense types: Approval to Hire, Vendor Expense, Project Request, Other Approval Requests, Invoice Submission.

- Pipeline pre-approval (2 distinct forms — Vendor, ATH) — required above $100K spend or contractor overtenure, before contract execution.

- SPID (contract execution approval) — same shape as Pipeline, hands off to Ariba/DocuSign.

- Agenda/meeting-based approval — status-driven, not button-click; BOM runs agendas via an Agenda Builder.

- Management Consulting sub-workflow — Proof of Funding, auto-generated Excel package, 2-day SLA.

- Downstream hand-offs — Onboarding, Invoicing, GD Hub, non-Ariba invoices to Shilpa's team.

## 2. New Data Sources / Systems to Access

- EMS shared data lake — technology TBD (Dataverse / Azure SQL / SharePoint — confirm with platform team).

- SharePoint “Skills Master” list (SkillSet, Skill Level).

- Rate Table repository (Location, Role, Seniority, Currency → Rate).

- Onboarding Portal — read/extract access.

- Invoicing Portal — read/extract access.

- GD Hub — feed/webhook access.

- Ariba — SR# validation only; DocuSign — link-out only. Neither is built or replicated in USFF.

## 3. Reference Data / Files to Obtain From the Business

- Full GTS expense-policy document (Approval Matrix bands + Management Consulting criteria) — requested, not yet received.

- GTS “cheat sheet” — interim source already in hand; use to seed the Approval Matrix now.

- Segment / Business Unit taxonomy, plus a crosswalk to USFF's existing flat LOB list.

- Vendor Master and Management-Consulting exception list (Cognizant, TCS, Wipro, Eagle-funded, OEM).

- GD-LTC default values (vendor, SOW SR#, resource count).

- Skills Master and Rate Table exports (or direct access).

## 4. Roles — Simplified for Build

Collapsed to functional groups — do not build one role/AD group per approval level (AVP/VP/SVP/EVP/etc.); the specific required approver per request is resolved from Approval Matrix data, not from separate roles.

| Role | Who / what it covers |
| --- | --- |
| GTS Requestor | Any GTS employee submitting a request; identified via the GTS-detection flag. |
| Pipeline / Approval Reviewer | Covers AVP through SEVP, Finance, and Committee review. One functional role — level is data-driven from the Approval Matrix, not separate roles per level. |
| BOM Lead | Builds/closes agendas, records approval outcomes on behalf of the meeting. |
| EMS Admin | Owns reference data — Approval Matrix, vendor/skills/rate tables. Segment-scoped edit rights (“Segment Lead”) are a permission within this role, not a separate one. |

## 5. AD Groups to Provision

- GTS-Approvers — one group; specific approval level resolved via Approval Matrix data. Do not create a group per level.

- BOM-Team — agenda-builder access.

- EMS-Admin — reference-data admin access.

- GTS-Requestor — confirm whether this can come from an existing HR/AD attribute instead of a new group.

## 6. External Teams to Coordinate With

- Onboarding Portal team

- Invoicing Portal team

- GD Hub team

- Shilpa's team (non-Ariba invoice review)

- Skills Master / Rate Table data owners

- Data lake / platform team (schema + tech confirmation)

## 7. Key Decisions Needed Before Solutioning Locks In

- GTS-detection mechanism: system-derived (AD/HR) vs. self-declared.

- Is the $100K Pipeline gate the same check as USFF's existing ~$2M gate, or two independent ones?

- Which single expense type ships first for the September pilot (cost is similar across types — this is a business call).