BACKLOG AT A GLANCE

USFF × EMS/SPID Consolidation — 23 epics, 80 stories, 400 points

Titles and point estimates only — open the Engineering Backlog document for full acceptance criteria, implementation notes, and rule references on any story.

# Phase 1 — Foundation   (4 epics · 18 stories · 93 pts)

| ID | Epic / Story | Cx | Pts |  |
| --- | --- | --- | --- | --- |
| 1.1 | GTS Detection & Front-Door Triage Engine |  |  | EPIC |
| 1.1.1 | Build the GTS detection gate | M | 5 |  |
| 1.1.2 | Build the Type of Expense front door and routing engine | M | 5 |  |
| 1.1.3 | Build Approval to Hire Resource Type sub-routing | L | 8 |  |
| 1.1.4 | Build the locked-field carry-forward framework | M | 5 |  |
| 1.1.5 | Build the executive-override path and GD-LTC future-scope gate | S | 3 |  |
| 1.2 | Role, Permission & Requestor Identity Foundation |  |  | EPIC |
| 1.2.1 | Extend SSO claims with GTS role and segment attributes | M | 5 |  |
| 1.2.2 | Auto-populate Requestor from SSO instead of a manual dropdown | S | 2 |  |
| 1.2.3 | Scaffold the permission matrix for the eleven new roles | L | 8 |  |
| 1.2.4 | Scope BOM Lead and Segment Lead access to Segment/Level | M | 5 |  |
| 1.3 | EMS Admin Hub & Reference Data Framework |  |  | EPIC |
| 1.3.1 | Build the EMS Admin Hub shell and navigation | S | 3 |  |
| 1.3.2 | Build the generic Reference Data & Bulk Loads engine | L | 8 |  |
| 1.3.3 | Build the Segment/Business Unit taxonomy table | M | 5 |  |
| 1.3.4 | Build an interim EMS-Admin-maintained vendor master | M | 5 |  |
| 1.4 | Financial Approval Matrix — Skip-Logic Engine |  |  | EPIC |
| 1.4.1 | Design the Approval Matrix data model | M | 5 |  |
| 1.4.2 | Load the GTS cheat-sheet approval bands | M | 5 |  |
| 1.4.3 | Build the Approval Matrix maintenance UI | M | 5 |  |
| 1.4.4 | Build the skip-logic evaluation service | L | 8 |  |
| 1.4.5 | Support bulk CSV load of Approval Matrix rows | S | 3 |  |

# Phase 2 — Core Intake & Forms   (6 epics · 24 stories · 104 pts)

| ID | Epic / Story | Cx | Pts |  |
| --- | --- | --- | --- | --- |
| 2.1 | Approval to Hire (ATH) Intake |  |  | EPIC |
| 2.1.1 | Build ATH General Info and core intake fields | M | 5 |  |
| 2.1.2 | Build the conditional AMCB Details section | M | 5 |  |
| 2.1.3 | Build the Resource Details (Bulk) tab | L | 8 |  |
| 2.1.4 | Build ATH Attachments and submission | S | 3 |  |
| 2.1.5 | Support the ATH reuse rules for GD vendor substitution | M | 5 |  |
| 2.1.6 | Enforce Draft/Submit/Cancel and restart-on-error for ATH | S | 3 |  |
| 2.2 | Pipeline (ATH) & Pipeline (Vendor) Intake |  |  | EPIC |
| 2.2.1 | Build Pipeline (ATH) intake | M | 5 |  |
| 2.2.2 | Build Pipeline (Vendor) intake with 90-day lead-time validation | L | 8 |  |
| 2.2.3 | Build Pipeline ID generation and validation service | M | 5 |  |
| 2.2.4 | Build the Pipeline Attachments and submission flow | S | 2 |  |
| 2.3 | Vendor Expense Intake |  |  | EPIC |
| 2.3.1 | Build the Vendor Expense $100K gate completion and Ariba SR capture | M | 5 |  |
| 2.3.2 | Build Vendor Expense category and SOW type logic | M | 5 |  |
| 2.3.3 | Build Vendor Expense resource, RFP, and F/X logic | M | 5 |  |
| 2.3.4 | Build Vendor Expense Attachments and submission | S | 2 |  |
| 2.4 | Project Request Intake |  |  | EPIC |
| 2.4.1 | Build Project Request core fields and COR/Apollo logic | S | 3 |  |
| 2.4.2 | Build Project Request currency/F-X logic and submission | S | 3 |  |
| 2.5 | Other Approval Requests & Invoice Submission Intake |  |  | EPIC |
| 2.5.1 | Build Other Approval Requests core and Control Exception logic | S | 3 |  |
| 2.5.2 | Build the Other Approval Requests approval-level question and submission | S | 3 |  |
| 2.5.3 | Build Invoice Submission Ariba hand-off and non-Ariba fields | M | 5 |  |
| 2.5.4 | Build non-Ariba invoice fields, due-date auto-calc, and submission | M | 5 |  |
| 2.6 | Cross-Cutting Intake Framework |  |  | EPIC |
| 2.6.1 | Build the shared Draft/Submit/Cancel state machine | L | 8 |  |
| 2.6.2 | Build the shared Resource Count validator | S | 3 |  |
| 2.6.3 | Build the shared F/X-on-USD reveal pattern | S | 2 |  |
| 2.6.4 | Build the shared Attachments uploader | S | 3 |  |

# Phase 3 — Approval, Agenda & Governance   (6 epics · 20 stories · 113 pts)

| ID | Epic / Story | Cx | Pts |  |
| --- | --- | --- | --- | --- |
| 3.1 | Multi-Chain Status-Driven Approval Engine |  |  | EPIC |
| 3.1.1 | Build chain template selection | L | 8 |  |
| 3.1.2 | Build per-step agenda/meeting status tracking | M | 8 |  |
| 3.1.3 | Model SEVP as an intake-attached approval, distinct from agenda outcomes | M | 5 |  |
| 3.1.4 | Build approval-outcome email notifications | S | 3 |  |
| 3.2 | Agenda Dashboard & Record Status Drill-down |  |  | EPIC |
| 3.2.1 | Build the Agenda Dashboard (BOM view) | M | 5 |  |
| 3.2.2 | Build the Record Detail Status-first drill-down | M | 8 |  |
| 3.2.3 | Build click-through drill-down from dashboard to full record | S | 3 |  |
| 3.3 | Agenda Builder (BOM Tool) |  |  | EPIC |
| 3.3.1 | Build agenda creation with matching-count preview | M | 5 |  |
| 3.3.2 | Build agenda generation with Excel export and email | M | 8 |  |
| 3.3.3 | Build Gallery, Modify, and Close Agenda | L | 8 |  |
| 3.3.4 | Support per-level outcomes with comments and attachments | M | 5 |  |
| 3.4 | Pipeline Requests Dashboard |  |  | EPIC |
| 3.4.1 | Build the Pipeline Requests list/filter view | M | 5 |  |
| 3.4.2 | Wire Pipeline Requests Dashboard drill-down | S | 2 |  |
| 3.5 | Management Consulting Workflow |  |  | EPIC |
| 3.5.1 | Build MC classification logic | L | 8 |  |
| 3.5.2 | Build the Proof of Funding step with 10 SOW justification questions | M | 8 |  |
| 3.5.3 | Build MC Excel package auto-generation | M | 5 |  |
| 3.5.4 | Build the 2-day SLA countdown banner | S | 3 |  |
| 3.6 | Delegate Assignment & SPID/Ariba Hand-off |  |  | EPIC |
| 3.6.1 | Build delegate assignment for the documented SEVP delegation case | M | 5 |  |
| 3.6.2 | Build Pipeline→SPID data carry-forward and material-change flagging | M | 8 |  |
| 3.6.3 | Build Ariba/DocuSign external hand-off links | S | 3 |  |

# Phase 4 — Downstream Integration & Notifications   (4 epics · 10 stories · 46 pts)

| ID | Epic / Story | Cx | Pts |  |
| --- | --- | --- | --- | --- |
| 4.1 | Onboarding & Invoicing Portal Extracts |  |  | EPIC |
| 4.1.1 | Build the Onboarding Portal read-only extract job | L | 8 |  |
| 4.1.2 | Build the Invoicing Portal read-only extract job | L | 8 |  |
| 4.1.3 | Build extract audit and reconciliation tracking | M | 5 |  |
| 4.2 | GD Hub Integration & Non-Ariba Invoice Hand-off |  |  | EPIC |
| 4.2.1 | Build the GD Hub feed emission | M | 5 |  |
| 4.2.2 | Build the structured non-Ariba invoice hand-off to Shilpa's team | M | 5 |  |
| 4.2.3 | Reconcile GD Hub and Shilpa's-team hand-offs into the extract audit log | S | 3 |  |
| 4.3 | Notification & SLA Countdown Framework |  |  | EPIC |
| 4.3.1 | Build the templated email notification service | M | 5 |  |
| 4.3.2 | Build the business-day-aware SLA countdown service | S | 3 |  |
| 4.3.3 | Build notification and SLA audit tracking | S | 2 |  |
| 4.4 | GD-LTC Pre-Intake Future-Scope Gate |  |  | EPIC |
| 4.4.1 | Define the Pre-Intake completion integration point | S | 2 |  |

# Phase 5 — Reporting, Dashboards & Optimization   (3 epics · 8 stories · 44 pts)

| ID | Epic / Story | Cx | Pts |  |
| --- | --- | --- | --- | --- |
| 5.1 | Record Detail Drill-down & Search |  |  | EPIC |
| 5.1.1 | Build full field-level tabs on Record Detail | M | 8 |  |
| 5.1.2 | Build Edit History / audit trail view | M | 5 |  |
| 5.1.3 | Build search across intake and Pipeline records | L | 8 |  |
| 5.2 | Reporting & Analytics |  |  | EPIC |
| 5.2.1 | Build the spend-by-vendor/segment report | M | 5 |  |
| 5.2.2 | Build the approval cycle-time report | M | 5 |  |
| 5.2.3 | Build the Management Consulting SLA compliance report | S | 3 |  |
| 5.3 | BOM View Phase 2 Enhancements |  |  | EPIC |
| 5.3.1 | Automate requeue of skipped agenda items | M | 5 |  |
| 5.3.2 | Scope and, if approved, build a self-service invoice review queue | M | 5 |  |

TOTAL: 23 epics · 80 stories · 400 points